## Slide 1
CEDD Operation Team
Change Management Process
- Dhruvi Doshi

## Slide 2
Contents
What is change management?
Types of CR
CR process
Emergency CR
CR closure

## Slide 3
Change Request:
The Change Request is the formal request for addition, modification or removal of anything that could have an effect on IT Services which are recommended by the customer.
While incidents are an unplanned interruption to an IT Service or a reduction in the Quality of an IT Service.
Change Management includes the strategies for requesting a change, as well as mechanisms for responding to those requests and following them up.

## Slide 4
Types of Change Request:
CAB (Enchancement):
All Change Requests that are planned as part of Quarterly release approved by business fall under this category
Workorder (Perfective):
All enhancements, service requests, analysis requirements, improvements in current functionlity fall under this category
Adaptive (Adaptive):
All changes related to patching fall under this category
Corrective (Corrective):
Any fixes for incidents and/or problems fall under this category

## Slide 5
Business will initiate requirement
Perform impact analysis and feasibility study
CR feasible?
Prepare estimation sheet and send it for review
Peer
Reviewed and Approved?
Prepare change specification document and send it for review
Peer Reviewed and Approved?
Start development, prepare Code/Config check list and send it for review
Perform, Prepare Unit test document and send it for review
Deploy to Quality, Perform, prepare system integration test document & send it for review
Deploy CR to production ,Perform smoke testing, prepare deployment check list and send it for review
Move to CTT/UAT
CTT/UAT sign off?
Perform PIR
End
Yes
Yes
Yes
Yes
Yes
Yes
Yes
Yes
Yes
Yes
End
No
No
No
No
No
No
No
No
No
Re-work on Estimation
Peer Reviewed and Approved?
Re-work on change specification
Re-work on Development
Peer Reviewed and Approved?
Lead
Reviewed and Approved?
Re-work on UIT
Quality SPOC
Reviewed and Approved?
Yes
Re-work on the defects/NCs raised
Provide CAPA
Lead
Reviewed and Approved?
No
No
Yes
Peer Reviewed and Approved?
Lead
Reviewed and Approved?
Quality SPOC
Reviewed and Approved?
Yes
Yes
Re-work on the defects/NCs raised
Provide CAPA
No
Yes
Lead
Reviewed and Approved?
Quality SPOC
Reviewed and Approved?
Re-work on the defects/NCs raised
Provide CAPA
No
Peer Reviewed and Approved?
Lead
Reviewed and Approved?
Quality SPOC
Reviewed and Approved?
Re-work on Deployment & Smoke test
No
Re-work on the defects/NCs raised
Provide CAPA
No
Re-work on SIT
Yes
No
Defect tracker to be updated

## Slide 6
Change Specification Document:
It is technical / functional design document.
It includes high level test cases and the to be process data.
Build (development) starts after this document is reviewed.
Review:
If any review comments received internally/externally to update/correct the documents/code, the same are updated in the defect tracker sheet.
The version of that document will also change.

## Slide 7
Emergency CR:
In case of emergency fix , the following sequence of approval required to create the CR
  Application Manager approval
  Team Lead Approval
  Project Manager approval
  Quality spoc approval
The request approval should be in Email format only.

## Slide 8
CR Closure:
After confirmation of PIR, the following actions to be performed before closing the CR-
  Team Lead and Quality spoc approval is required
  Update all the final versions of documents in Sharepoint
  Submit the self-assessment of SLA to Application Manager and take a confirmation on the same if applicable.
  Update CR summary sheet.

## Slide 9
Thank You